Project Charter

Project Title HUDDERS HUB Project Manager: Rohit Pandey

Version Control

| Version | Date | Summary of changes |
| --- | --- | --- |
| 1 | 3/11/2026 | Initial Version |

Project Justification

Cleckhuddersfax is a suburb, which has numerous independent food retailers that supply the people in the community with fresh and locally based products. Local shops such as butchers, bakeries, fishmongers, greengrocers and delicatessens hold a significant presence in the local shopping area and contribute to the traditional nature. Nonetheless, a lot of these small enterprises continue to primarily rely on selling their goods in their physical outlets and do not have an online presence. Simultaneously, most of the customers nowadays have busy work schedules and they even struggle to make time for visiting shops within their regular operating hours. Due to this scenario, the local sellers are at times when they do not have customers and they are not able to compete with the big supermarkets and national retail stores that offer extended opening hours and also an online shopping facility. These challenges have given rise to the idea of Hudders Hub which is here to help promote local traders and increase their reach to online platforms. The main reason for creating Hudders Hub was to solve the problems of local shops as well as the people living there. This project mainly focuses on making the busy lives of people easier as well as maintaining competition with the flexible timing of different supermarkets. Hudders Hub will be a common e-commerce platform to connect multiple local traders with each other into a single online market. Due to availability of many types of sellers like butcher, fishmonger, greengrocer, delicatessens, bakeries customers will have the ability to shop online in their free time through various products added by traders. Customers can put whatever they like in a single cart and make their purchase with the help of a safe payment system like PayPal. Customers will also be able to create their account, manage their information and reserve a time slot to pick their order, helping them with time management. Now moving to traders, the system provides functionalities like updating their product list and stock levels. Additionally, the system also helps traders to receive orders from customers and keep track of their sales. The system will enable traders to update their product, monitor incoming orders and sales reports that will help in managing their shop items as well as prevent overlapping of products with other traders. The platform will be designed in a way so that it can be accessed on both desktop computers and mobile devices which creates a flexible and simple environment for all customers and traders. In conclusion, Hudders Hub is designed to help both traders and users experience a better shopping environment. By bringing numerous independent shops onto a single online platform, the system enables the customers to easily browse through the products as well as purchase fresh local products at any time that fits their schedule. Also the traders will be able to address the attention of more customers, monitor their products and orders much more conveniently. This system also gives the opportunity to the traders to stand a chance in order to compete with the supermarkets with their flexible timing as well as online presence.

Project Scope

1. Product and Shop Browsing System Objective: This system allows customers to search and view details of products available from different shops. Customers can easily filter out what they need by product category and shop name. Specific The goal is to create a browsing system that will allow individuals to locate and view products with ease. Customers are able to search products by the category or browse items of a specific store. The products will be placed in clear and organized order therefore making it easy and fast to browse. Measurable The system will be considered successful if users can view products of all the shops and read the names of each product, its price and description. The search function should also correctly display the appropriate products matching users search on searching. Achievable This feature can be created with a database of products and will utilize normal search tools. The organised database will allow the system to quickly display products when users browse or search. Relevant This is important since it simplifies the platform and helps customers easily find the products from local traders. This feature also improves user experience and makes it easier for traders to sell their products online. Time-Bound The development of this will be the first step of the prototype. It will be used as the base of the other features such as the cart and order steps. It is estimated to be completed within the 5th week. 2. Checkout Cart and Order System Objective: This system helps users to add products to a shopping cart and place orders. It provides big help by letting users shop from multiple sellers at once in a single transaction. Specific The idea is to keep a shopping cart which will enable customers to select the items of various traders and list them into a single order making it easier for payment. It will also allow individuals to check what they have decided before purchasing the item. Measurable The cart will be able to carry 20 items at once. It should also sum all the prices of all the selected items and display it and make it easier for customers to pay the amount. Achievable The cart may be made using a session or a database based system. The two processes will store items as drafts until the shopper has completed purchasing. Relevant Any online shop depends on the cart. It allows users to collect the goods from numerous traders and settle all in a single payment making it an easy process of shopping. Time-Bound The payment system should be added once the cart is ready. Then the process of ordering will work in the right direction before money is transferred. It is estimated to be completed in the 6th week. 3. Account Management and User Registration Objective: This system helps customers and traders to create accounts, login and manage their personal information. This feature is especially useful to customers for their order and cart as they can only checkout if they are part of Hudders Hub. Specific This system aims at designing a system that will help the customers to open accounts, log in, update their personal details, and view their shopping history. Measurable The system’s main task is to ensure that customers can easily open new accounts, log in safely, and update their information, as well as see the history of the cart and orders. These steps can be successfully completed with the addition of login functionality. Achievable The normal identity tools will be applied to: user database, password encryption, and login checks. These can be added to the system with the help of php or even better with laravel. Relevant Accounts are needed as the customers have to be checked before they can make orders. It provides security to the system and makes it easier to identify specific orders for particular users. Time-Bound Authentication and account features must be accordingly done at the initial stage of backend development so that other features such as ordering and cart can be dependent on user accounts. It is estimated to be completed in the 6th week. 4. Collection Slot Scheduling Objective: As the System does not allow home delivery, this is one of the most important features that allows customers to pick up a time slot for their items with a 24 hour barrier. Specific This system helps by adding a schedule to allow the customers to choose a pickup time slot to their orders. The feature also helps maintain order in collection for traders and shoppers to package fresh items for the customer. Measurable The customers will be able to choose collection time slots per day between 10-13, 13-16, and 16-19 while picking up their orders. The collection slots will be available only on Wednesday, Thursday and Friday and the customers are required to make their order at least 24 hours prior to the selected slots. Achievable A database will be used to store the available slots and the number of orders contained within each of the slots. Through this, there will be prevention of overbooking. Relevant The pickup model of the Hudders Hub is supported by the slot system. It assists in providing the number of customers who enter at once and provide the traders sufficient time to prepare orders. Time-Bound The scheduling should be established in advance of the check out to allow shoppers to select their pick up time during the time they are fulfilling their order.It is estimated to be completed in the 7th week. 5. Trader Management Overview Objective: This feature for traders allows them to manage their products description, labels and stock level. This system also helps traders view their sales report and performance. Specific The idea is the development of a dashboard where registered traders can control their products and monitor sales. It will allow them to update the product stocks and visit sales reports. Measurable The traders will be able to add and edit or delete existing products and create sales reports daily, weekly, and monthly. Achievable A role-based system which provides traders with certain permissions to maintain their information. It will use a reporting interface to extract data in the database to generate automated reports. Relevant The dashboard is required as the traders will need proper reports and an option to monitor their sales. It enhances administration of business and maintains product details to the customer. Time-Bound The final stage of the prototype should include completing the trader dashboard when all the key features of the customers are completed. It is estimated to be completed in the 8th week.

User Interface (Customer) - Users must register and login before placing an order. - Users must be able to view and update their account details. - Registration and account updates should be confirmed through email interaction. - Users must be able to search products by product type or shop name. - Users should be able to view product details including name, description, price, quantity and allergy information. - Users should be able to add products to a single shopping cart. - Users are provided with collection slots with a 24-hour barrier. The collection slots are available on Wednesday, Thursday, and Friday with the following time slots: 10-13, 13-16 and 16-19. - Users must be able to purchase items from multiple traders in a single order. - The maximum number of items allowed in the cart is 20. - The users can pay the entire order at once through Paypal. - Users must be able to access the website from desktop and mobile devices. - The platform must work on popular web browsers. - A single PDF invoice (bill) will be sent to the user’s email after the order is placed. Trader Interface - In the web interface, traders must be able to perform CRUD operations, meaning they should be able to add, delete and update their products. - Products sold by each trader must be unique with no overlapping product lines. - Traders should also have access / login to both database and frontend. - Each product must contain a unique product ID, name, description, price, quantity per item, stock available, minimum order quantity, maximum order quantity, trader association, allergy information. - Traders must also have a database interface to view their weekly income reports and dashboards. - Traders must be able to manage their shop information and product details. - Traders must be able to view daily reports showing the orders, remaining stock and quantities of products purchased. - Traders must be able to generate monthly reports on product sales. Admin Interface - The admin will only have a database interface and will work directly from the database to add traders and approve shops and products. - The admin will make sure that there are no overlapping shops or products. - The admin will be the only one able to view all customer reviews regarding traders. - The admin will be able to access and manage the databases of all traders. - Admin must be able to access system data and reports when required. - Admin must be able to view the segregated bills provided to its respective trader.

Duration

Initial prototype – 24-April-2026 Deployment for testing – 11-May-2026

Estimated Budget

Team of 6 Anish Tandukar Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Dipsan Thapa Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Drishya Bikram Pahari Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Kanchana Pasachhe Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Sujal Khorja Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Vickky Bajaj Shah Work hour per day=1.5 Work days in week=6 Total budget =1.5*6*10=90 hours (1 hour 30 minutes* 6 days* 10 weeks ) Hours per week per person 8-11 Hence the min: 8*6*10=480 hours max: 11*6*10=660 hours

Roles and Responsibilities

| Name | Role |
| --- | --- |
| Anish Tandukar |  |
| Dipsan Thapa |  |
| Drishya Bikram Pahari |  |
| Kanchana Pasachhe |  |
| Sujal Khorja |  |
| Vickky Bajaj Shah |  |